# Tools & Collaboration Setup

CourtMate uses a small set of shared tools for communication, task ownership, source control and submission. The table distinguishes setup evidenced in the team repository from items still requiring verification before PA1 is submitted.

## Tool Setup and Evidence

Table 6.1. Collaboration tools, purposes and verification status

| Tool / platform | Purpose | Current state and verification |
| --- | --- | --- |
| Moodle | Course announcements and PA submissions | Required submission channel. PA1 must be uploaded as PDF and editable source; no completed submission is claimed. |
| Messenger / Google Meet | Daily updates and online team meetings | Messenger is the primary PA0 channel; Meet supports discussions. TA membership in the required communication channel must be confirmed. |
| GitHub repository | Version control, team documentation and contribution evidence | CourtMate repository and docs/README.md naming rules exist. Confirm instructor/TA access and repository permissions. |
| GitHub Issues / Projects | Assign and monitor work packages | Issues #45–#49 cover PA1 sections. Board membership, due-date fields and tracking for the remaining approved WBS packages need verification. |
| Pull requests / main controls | Peer review, integration and code safety | PR #50 was merged and naming rules are documented. Main-branch protection and a mandatory independent approval rule are not yet verified. |
| Google Docs / Drive | Collaborative PA drafting and project planning | The official PA1 document and supporting WBS/Gantt workbook are in use. Use version history and reviewer comments as genuine evidence. |

Evidence: CourtMate repository  •  PA1 Issues  •  Naming conventions

## Task Tracking and Peer Review

The WBS defines 38 Level-3 work packages; after team approval, each package should have an accountable owner, due date and task record. The five current PA1 section assignments are listed below. A GitHub Issue identifies the task; a reviewer is formally requested on the corresponding Pull Request.

Table 6.2. Current PA1 section assignments

| Issue | PA1 section | Assigned to | Reviewer |
| --- | --- | --- | --- |
| #45 | 2 — Vision | Quang | Hưng |
| #46 | 3 — Proposed Solution | Hiếu | Trung |
| #47 | 4 — Project Plan | Hưng | Quang |
| #48 | 5 — Risk Management | Trung | Hiếu |
| #49 | 6 — Tools & Collaboration | Hưng | Quang |

Review workflow. Issue → task branch → focused commit → Pull Request to main → independent peer review → merge after checks → board/status report update. Mark a task Done only when its reviewed deliverable and evidence are available.

Naming and security. Branches use type/short-task-name (e.g., docs/pa1-tools-collaboration); commits use Conventional Commits (e.g., docs: add PA1 tools and collaboration section). Never commit passwords, API keys or .env files. Require reviewed PRs and protected main before presenting these controls as fully implemented.

## Communication and Weekly Reporting

Messenger is the day-to-day team channel. Internal planning and review meetings were scheduled in PA0 for Tuesdays and Saturdays at 20:00 (Vietnam time); Google Meet may be used for remote participation. The required TA access to the communication channel must be checked. Important decisions are recorded and communicated to absent members rather than assumed approved.

A 15-minute weekly status meeting and one report per week are required for W02–W10. The Team Lead (or backup) consolidates completed work, Issue/PR references, blockers, risks and next actions. Reports are committed to docs/management/weekly/Wxx-status.docx (or .md); they are not submitted separately to Moodle.

Planned weekly reporting deadline. Sunday, 22:00 (UTC+7), as proposed in PA0; the group must confirm this fixed deadline for consistent use. Previously submitted reports must not be backdated or rewritten.

## Repository Structure and Submission

Table 6.3. Intended repository document structure

| Folder / path | Purpose |
| --- | --- |
| src/ | Frontend and backend implementation, added during PA5. |
| docs/requirements/ | Vision, requirements, use cases and mockups. |
| docs/design/ | Architecture, C4/UML diagrams, ADRs and UI design. |
| docs/management/weekly/ | W02–W10 reports; other management materials remain under docs/management/. |
| docs/test/ | Test strategy, test cases, test results and defect reports. |
| docs/ai-usage/ | Supporting AI records; does not replace each PA’s mandatory AI Usage Log. |
| pa/PA1/ | Reviewed final PA1 PDF and editable source, consistent with Moodle submission. |

For PA1, the team submits T05-PA1.pdf and its editable source on Moodle, then stores the reviewed submission in pa/PA1/. The consolidated PA1 must include Member Contribution Assessment with real evidence and the mandatory AI Usage Log. Working Google Docs are draft sources, not proof of submission.

Pending checks before final sign-off: TA/instructor access; communication-channel membership; Project Board task and deadline fields; protected main/peer-review policy; and the agreed reporting deadline. Do not report an unverified control as completed.