| ID | Risk | Type | Probability (1 -> 10) | Loss (1 -> 10) | RE | Mitigation / contingency | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | One member of the team has left | People | 2 | 10 | 20 | - Cut back on the scope of the plan - Reassigned tasks, roles for remaining members | PM |
| R2 | One member hasn’t finished the deadline on time (1 time) | People | 4 | 4 | 16 | - Contact with this member and figure out what’s the reason for the delay, solve by team meeting or another method. | PM |
| R3 | Rules for committing messages, files’ name, functions’s name, … are ambiguous or aren’t mention in .md files | organizational | 3 | 3 | 9 | - Establish missing rules or adjust the existed rules | PM |
| R4 | One member uses AI excessively, aftermath he don’t know enough about what he has done | people | 5 | 7 | 35 | - Notices him to focus on understanding what he has done by knowing how the AI’s answer actually worked or do the tasks by himself | PM |
| R5 | Hosting server hasn’t worked because of overload or incorrect environment | technology | 2 | 10 | 20 | - Modify, restart and deploy again or move all source code on to a new host. | FE BE |
| R6 | Initial deadlines aren’t appropriate for the respective tasks | estimation | 3 | 4 | 12 | - Notify to team and adjusts deadline properly as soon as possible | PM |
| R7 | Requirements’ specifications don’t meet the user’s expectation | requirements | 3 | 10 | 30 | - Rewrite the specifications again after discussing again with the users | BA |
| R8 | Integration between parts of the source code is incorrect | organizational people | 7 | 6 | 42 | - Figure out what are the issues when integrate and establish a plan to fix them | BE FE |
| R9 | The dataflow is incorrect or inconsistent because of race-condition | people | 7 | 7 | 49 | - Find out parts which lead to race-condition and fix them | BE FE tester |
| R10 | Insufficient testing lead to poor qualified product | organizational people | 7 | 6 | 42 | - Review again parts which are poor quality and improve - Remind the members who are responsible for implementing and reviewing these parts about the quality of deliverables they have made. | Tester |